Data Reliability & Reconciliation Framework
September Milestone Plan & Progress

# 1. Objective

Enhance the existing Data Quality POC into a reusable Data Reliability & Reconciliation Framework that validates source data, identifies data-quality and source-to-target reconciliation issues, provides detailed mismatch reasons, determines an overall reliability status, and maintains auditability.

# 2. Previous POC

The previous POC established the basic concept and demonstrated the feasibility of the approach.

API-based data ingestion

Data validation

Data quality checks

Valid and invalid/quarantined records

Source-to-target reconciliation

Basic PASS/FAIL validation

# 3. September Enhancement Plan

Source / API → 01 Ingestion → 02 Data Quality → 03 Reconciliation → 04 Reliability Decision → 05 Audit → 06 Demo Scenarios

Structured ingestion layer

Data quality and quarantine framework

Configurable reconciliation engine

Detailed mismatch identification

Reliability decision layer

Audit and run-level tracking

Multiple customer/demo scenarios

Final documentation and GitHub packaging

# 4. Work Completed

## 4.1 Ingestion

API connectivity

Source data ingestion

Schema validation

Data standardization

Pipeline/run identification

## 4.2 Data Quality

Implemented data-quality validation and separation of records into valid and quarantined datasets.

Duplicate transaction IDs

Invalid/negative amounts

Invalid data formats

## 4.3 Reconciliation Engine

Record count reconciliation

Business-key reconciliation

Missing records

Extra records

Amount reconciliation

Configurable amount tolerance

Critical-field validation

Duplicate target business keys

The reconciliation configuration is designed so business keys, amount columns, critical columns, and tolerance can be changed through configuration.

## 4.4 Detailed Mismatch Framework

Run ID

Business key

Check type

Reason code

Column name

Source value

Target value

Difference

Timestamp

Example: Business Key T004 | Column account_id | Source A103 | Target A999 | Reason FIELD_VALUE_MISMATCH

# 5. Current Framework Structure

01_INGESTION

02_DATA_QUALITY

03_RECONCILIATION

04_RELIABILITY

05_AUDIT

06_DEMO_SCENARIOS

The first three layers are currently implemented.

# 6. Current Work in Progress — Reliability Decision Engine

The Reliability Decision Layer takes individual DQ and reconciliation results and provides one overall view of data reliability.

PASS

AT_RISK

FAIL

Reliability score

Reliability reason

The decision layer will identify critical issues and provide an explanation for the overall reliability status.

# 7. Auditability

Run ID

Source and target

DQ status

Reconciliation statuses

Reliability status

Reliability score

Reliability reason

Run information

Mismatch information

This provides historical traceability for each execution.

# 8. Demo Scenarios Planned

Healthy Data — All validations PASS → Reliability = PASS

Data Quality Failure — Invalid records detected → Records quarantined → Reliability = FAIL

Amount Mismatch — Source amount differs from target → AMOUNT_MISMATCH → Reliability = FAIL

Missing / Extra Records — Source and target keys do not match → TARGET_MISSING / TARGET_EXTRA → Reliability = FAIL

Critical Field Mismatch — Source critical field differs from target → FIELD_VALUE_MISMATCH → Reliability = FAIL

Duplicate Target Key — Duplicate business key detected → DUPLICATE_TARGET_KEY → Reliability = FAIL

# 9. September Milestone Status

| Area | Status |
| --- | --- |
| API Ingestion | Completed |
| Schema Validation | Completed |
| Data Standardization | Completed |
| Data Quality Checks | Completed |
| Valid/Quarantine Processing | Completed |
| Count Reconciliation | Completed |
| Business Key Reconciliation | Completed |
| Missing / Extra Detection | Completed |
| Amount Reconciliation | Completed |
| Critical Field Validation | Completed |
| Duplicate Key Detection | Completed |
| Mismatch Details Framework | Completed |
| Framework Notebook Structure | Completed |
| Reliability Decision Engine | In Progress |
| Audit Integration | In Progress |
| Demo Scenarios | In Progress |
| Final Documentation | In Progress |
| GitHub Packaging | Planned |

# 10. Final Month Goal

By the end of this month's milestone, the objective is to have a Data Reliability & Reconciliation Framework that demonstrates:

Ingest → Validate → Quarantine → Reconcile → Identify Issues → Explain Why → Determine Reliability → Audit